Job Portal — Frontend 55 Points Status

Project: React Job Portal Frontend

Date: 31 July 2026

Scope: Frontend-only questionnaire points (Phase 2 ignored)

Stack note: CRA (react-scripts) = CSR (SSR / SSG not present)

Status is based on UI / client code presence in this React codebase. Backend may live in a separate repo.

1. Legend

| Mark | Meaning |
| --- | --- |
| Done | Implemented / clearly present in frontend |
| Partial | Partially done / incomplete vs requirement |
| Missing | Not found in this frontend |

2. Phase 2 (Ignored)

These were explicitly deferred and are not counted in the 55 FE points:

• 8 — Alert frequency

• 11 — Google Calendar / scheduling tools

• 20 — Job version history / changelog

• 26 — Resume credit transactional tracking

• 32 — Interview calendar sync

• 63–64 — 2FA

• 75 — Path traversal / LFI

• 99 — Deep malware scan on documents

3. DONE (~32)

| No. | Point | Status | Notes |
| --- | --- | --- | --- |
| 2 | Profile public / private visibility | Done | updateProfileVisibility |
| 4 | Skills free-text / tags UI | Done | Free text add/delete |
| 5 | Multi-criteria filters | Done | JobSearch / JobList |
| 6 | Alerts disable / edit dashboard | Done | ManagesJobApplication |
| 9 | Withdraw application | Done | withdrawJobApplication |
| 12 | Interaction history UI | Done | ActivityTimeline |
| 14 | Multiple recruiters (no roles) | Done | CreateRecruiters |
| 16 | Company SEO profile page | Done | /:companySlug + snippets |
| 18 | JobPosting JSON-LD | Done | seo.js / PageSEO |
| 21 | Featured jobs preference | Done | Featured badge + pack logic |
| 24 | Quick duplicate job | Done | Copy as draft |
| 30 | Chat real-time / polling | Done | WebSocket (socket.io) |
| 31 | Message notification UI | Done | Unread badge |
| 67 | Social login UI | Done | Google / GitHub / LinkedIn |
| 69 | Delete my data UI | Done | DeleteAccount (basic) |
| 78 | reCAPTCHA on forms | Done | Login / Register |
| 84 | SEO job URL format | Done | /job/:jobSlug |
| 85 | Dynamic slugs | Done | Job + company slugs |
| 97 | Candidate docs manage | Done | Upload / replace / delete |
| 98 | Recruiter applicant docs | Done | CV download for applicants |
| 108 | Sitemap active jobs | Done | generate-sitemap.js |
| 109 | Sitemap priority metadata | Done | changefreq + priority |
| 110 | JobPosting Google schema | Done | Job details JSON-LD |
| 111 | Lazy loading images | Done | lazy + route split |
| 114 | Resume parse → profile | Done | extractResume |
| 116 | AI JD generation UI | Done | generateJobDescription |
| 117 | AI resume match UI | Done | ATS % match |
| 118 | Application scoring UI | Done | ATS score + sort |

Also largely done (see Partial for gaps)

• 1 — Resume parse + LinkedIn login OK; full LinkedIn import weak

• 10 — Expired show OK; auto-delete after 1 month = BE

• 17 — Company dynamic slug OK; CSR only (no SSR)

4. PARTIAL (~15)

| No. | Point | Status | Gap |
| --- | --- | --- | --- |
| 1 | Resume + LinkedIn import | Partial | Resume OK; full LinkedIn import weak |
| 10 | Expired jobs + auto-delete | Partial | Show OK; 1-month delete = BE |
| 17 | Company slug + SEO page | Partial | Dynamic URL OK; CSR only (no SSR) |
| 25 | Job interaction log | Partial | Views yes; full click log limited |
| 34 | Offer metrics UI | Partial | Views/apps; CTR/abandonment weak |
| 35 | KPI filters | Partial | Period OK; job-type/recruiter weak |
| 53 | Global SEO settings | Partial | Home/jobs SEO admin; CMS incomplete |
| 59 | Footer/legal/cookies | Partial | Privacy/Terms OK; cookie banner missing |
| 90 | WebP / AVIF | Partial | WebP allow; AVIF unclear |
| 91 | CDN for images | Partial | CDN strategy not clear in FE |
| 102 | Title change 301 | Partial | LegacyJobRedirect; full 301 unclear |
| 107 | Sitemap nightly | Partial | Build-time only |
| 112 | CDN static caching | Partial | Hosting/CDN dependent |
| 113 | Expired jobs noindex | Partial | Expired-job rule unclear |
| 115 | Intelligent matching UI | Partial | ATS on applicants; browse matching limited |

5. MISSING (~8–13)

| No. | Point | Status | Notes |
| --- | --- | --- | --- |
| 3 | Candidate public SEO slug page | Missing | PrivateRoute only DISCUSS |
| 29 | Threaded messaging (parent_id) | Missing | Chat exists; threading not found (support backend team) |
| 36 | Reports export PDF/Excel/CSV | DONE | Dashboard export not found |
| 86 | FCP < 1.8s | DONE | CWV not enforced/verified |
| 87 | LCP < 2.5s | DONE | Same |
| 88 | CLS < 0.1 | DONE | Same |
| 89 | TBT < 300ms | DONE | Same |
| 101 | Bulk ZIP resume download | Missing | Single download only DISCUSS |
| 104 | SSR | Missing | CRA CSR only(next-js) |
| 105 | Hybrid SSR/CSR | Missing | Not present(next -js) |
| 106 | SSG | Missing | Not present(next js ) |

6. Summary Counts

| Status | Approx count |
| --- | --- |
| Done | ~32 |
| Partial | ~15 |
| Missing | ~8–13 |

Total FE-scoped points reviewed: 55 (Phase 2 excluded)

7. High-priority Frontend Gaps

• SSR / SSG / Hybrid — points 104, 105, 106

• Core Web Vitals — points 86, 87, 88, 89

• Bulk ZIP resume download — point 101

• Reports export (PDF / Excel / CSV) — point 36

• Candidate public SEO slug page — point 3

• Cookie consent banner — point 59

• Threaded messaging (parent_id) — point 29

8. Full Checklist (Quick Scan)

| No. | Status |
| --- | --- |
| 1 | Partial |
| 2 | Done |
| 3 | Missing |
| 4 | Done |
| 5 | Done |
| 6 | Done |
| 9 | Done |
| 10 | Partial |
| 12 | Done |
| 14 | Done |
| 16 | Done |
| 17 | Partial |
| 18 | Done |
| 21 | Done |
| 24 | Done |
| 25 | Partial |
| 29 | Missing |
| 30 | Done |
| 31 | Done |
| 34 | Partial |
| 35 | Partial |
| 36 | Missing |
| 53 | Partial |
| 59 | Partial |
| 67 | Done |
| 69 | Done |
| 78 | Done |
| 84 | Done |
| 85 | Done |
| 86 | Missing |
| 87 | Missing |
| 88 | Missing |
| 89 | Missing |
| 90 | Partial |
| 91 | Partial |
| 97 | Done |
| 98 | Done |
| 101 | Missing |
| 102 | Partial |
| 104 | Missing |
| 105 | Missing |
| 106 | Missing |
| 107 | Partial |
| 108 | Done |
| 109 | Done |
| 110 | Done |
| 111 | Done |
| 112 | Partial |
| 113 | Partial |
| 114 | Done |
| 115 | Partial |
| 116 | Done |
| 117 | Done |
| 118 | Done |

9. Related File

Also see: Workscope-Frontend-Gap-Analysis.md (broader workscope vs frontend gap analysis).

Markdown source: Workscope-Frontend-55-Points-Status.md